MEETING MINUTES: SUMO DIGITAL GROUP PROJECT
Date of Meeting : 20/03/19
Time of Meeting : 9:50
Attendees:- Kyle Bodin, George Croucher, Viktor Bonev
Apologies from:- Luke Coates
Item One:- Postmortem of previous week
What went well : Each person is completing their tasks and have been pushing them to the github.
What went badly : Hours being poorly logged and not being put to complete by closing the sprint before it could be set as complete. They are being pushed to the github but not shown to be done with some members tasks.
Feedback Recieved : Place more detail of what was done between each week instead of typing small bits of text so we can keep a valid record in our meeting minutes of what has happened, instead of leaving gaps of what has been done and not done. Log the hours on jira correctly.
Individual work completed:-
Kyle's Tasks: Create two levels- created two separate levels with some extra models so can make levels on the go in the unity build itself, Meeting Minutes - filling the meeting minutes sheet
Viktor's Tasks: Create two levels - created one level – Issues with converting unreal level into a usable one with unity made it only possible to complete one
George's Tasks: Unity Build - refine the controls and bug fixing
Luke's Tasks: Art Assets Screen Sprites - Create Menu, Pause, Game Over, win screens not needing to be final designs
Item 2:- Our overall aim is to have the sequence of levels to go correctly with each other without jumping difficulty, controlling our scaling with skill and mastery
Tasks for the current week:-
You need to be clear as a team that individual participants understand the tasks they are being asked to complete and have estimated how long it will take them to finish. No more than 6 hours per person per week, 3 hours in lab-based work and 3 remotely delivered.
Kyle’s tasks Create more models- create anymore needed assets to create rooms, Create more rooms- create some extra rooms to be used to decide for our final room picks, Meeting Minutes sheet
George’s tasks Unity build- Refine the controls and bug fixing – Feet keep clipping into the body wedging them into the floor, Create the tasks and the ability to complete them
Viktor’s tasks Create more levels – create rooms to be placed in to unity for playtesting, Create more building assets – to be used as environmental or building blocks for level creation
Luke’s tasks create UI assets – Each letter and number used to be swapped around while in use or to be consistent for each level

(These tasks to be uploaded and tracked on JIRA)

Item 3:- Kyle needs to make sure that the tasks are definitely complete and moved to complete before closing down the sprint, even if kyle needs to move them himself and is then placed in the minutes of this happening as well.

Meeting Ended :- 10:20
Minute Taker:- Kyle Bodin